PHASE 1: TODAY (Day 1)

1. CREATE THE 4 WORD DOCUMENTS ABOVE

2. EMAIL CLIENT for urgent materials

3. SET UP DEVELOPMENT:

- Install Node.js from nodejs.org

- Install VS Code from code.visualstudio.com

- Create GitHub account (if none)

- Install Git from git-scm.com

4. CREATE BASIC PROJECT:

mkdir alimento-system

cd alimento-system

npx create-react-app frontend

mkdir backend

cd backend

npm init -y

npm install express mongoose cors dotenv

PHASE 2: Database Design (Day 2)

Create database_schema.sql:

-- SIMPLIFIED FOR MVP

CREATE TABLE users (

id INT PRIMARY KEY AUTO_INCREMENT,

email VARCHAR(100) UNIQUE,

password VARCHAR(255),

role ENUM('admin', 'staff', 'customer')

);

CREATE TABLE menu_items (

id INT PRIMARY KEY AUTO_INCREMENT,

name VARCHAR(100),

price DECIMAL(10,2),

category VARCHAR(50),

is_available BOOLEAN DEFAULT true

);

CREATE TABLE orders (

id INT PRIMARY KEY AUTO_INCREMENT,

order_number VARCHAR(20) UNIQUE,

customer_name VARCHAR(100),

order_type ENUM('dine-in', 'takeout', 'delivery'),

total DECIMAL(10,2),

status ENUM('pending', 'preparing', 'ready', 'completed'),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

CREATE TABLE order_items (

id INT PRIMARY KEY AUTO_INCREMENT,

order_id INT,

menu_item_id INT,

quantity INT

);

PHASE 3: Wireframe Priorities (Day 3)

Create these 3 essential wireframes in Figma:

- POS Interface (Tablet - Most Important)

  - Order taking screen

  - Payment screen

  - Receipt view

- Customer Portal Homepage

  - Menu display

  - Cart sidebar

  - Checkout button

- Admin Dashboard

  - Today's orders

  - Menu management

  - Basic metrics

3. WEEKLY FOCUS AREAS

Week 1 Focus: Make Something Work

Goal: Basic admin + POS that can take an order

Success Metric: Can add menu item in admin, then sell it in POS

Week 2 Focus: Connect Portal

Goal: Customer can order, appears in POS

Success Metric: Complete order flow from portal to POS

Week 3 Focus: Polish & Integrate

Goal: Smooth experience, fix bugs

Success Metric: Demo scenario works flawlessly

Week 4 Focus: Prepare Presentation

Goal: Professional demo + documentation

Success Metric: Ready for pre-oral

RISK MITIGATION FOR TIGHT TIMELINE

Top 3 Risks:

- Not reaching 60% → Focus on MVP only

- Integration issues → Test early and often

- Team coordination → Daily check-ins

Contingency Plan:

If behind schedule by Week 3:

- Cut all non-essential features

- Extend work hours

- Ask adviser for extension (if possible)

CHECKLIST FOR ADVISER MEETING

When you meet your adviser this week, bring:

1. The 4 Word documents (filled out)

2. Database schema

3. Wireframe screenshots

4. GitHub repository link

5. Staging site URL (even if basic)

6. Client materials received

8. IMMEDIATE ACTION ITEMS

TODAY (Right Now):

- ✅ Create the Word documents above

- ✅ Email client for urgent materials

- ✅ Install development software

- ✅ Create GitHub repository

TOMORROW:

- Design database schema

- Create basic Express API

- Set up React project

- Deploy to free hosting

THIS WEEK:

- Complete authentication system

- Create admin menu management

- Build basic POS interface

- Test on actual tablet

KEY SUCCESS FACTORS:

- START CODING IMMEDIATELY - Don't over-plan

- DEPLOY EVERY DAY - Even if broken

- TEST ON ACTUAL TABLET - Week 1

- GET CLIENT FEEDBACK - Weekly

- DOCUMENT AS YOU GO - Screenshots, notes