ALIMENTO SYSTEM - PRE-ORAL COUNTDOWN PLAN

Target Date: February 28, 2025

Status: URGENT - 60% COMPLETION REQUIRED

WEEK-BY-WEEK DEADLINES:

WEEK 1 (Jan 27 - Feb 2): FOUNDATION WEEK

✓ Database schema finalized

✓ Basic backend API running

✓ Admin dashboard skeleton

✓ Deployed to staging

✓ Client sign-off on wireframes

WEEK 2 (Feb 3 - Feb 9): CORE FEATURES WEEK

✓ POS: Order taking (cash only)

✓ Portal: Menu browsing + cart

✓ Admin: Menu management

✓ Basic user authentication

WEEK 3 (Feb 10 - Feb 16): INTEGRATION WEEK

✓ Portal orders appear in POS

✓ Basic inventory deduction

✓ Simple dashboard metrics

✓ Test complete order flow

WEEK 4 (Feb 17 - Feb 23): POLISH WEEK

✓ Fix critical bugs

✓ Prepare demo scenario

✓ Create presentation

✓ Document 60% completion

WEEK 5 (Feb 24 - Feb 28): PRE-ORAL WEEK

✓ Final testing

✓ Practice demo

✓ Pre-oral presentation

✓ Submit documentation

60% COMPLETION CHECKLIST:

[ ] 1. Admin Dashboard (View data, manage menu)

[ ] 2. POS System (Take orders, cash payments)

[ ] 3. Customer Portal (Browse, order, checkout)

[ ] 4. Integration (Orders sync between systems)

[ ] 5. Database (Proper schema, connected)

[ ] 6. Deployment (Live staging site)