📊 Your Current Status: ~45% Complete

🔴 Critical Issues RIGHT NOW:

- Database Connection - Backend won't save orders

- Portal Orders Not Saving - Checkout doesn't persist to DB

- POS Orders Not Saving - Orders disappear after submit

- No POS-Portal Sync - Portal orders don't appear in POS queue

- Authentication Broken - Login doesn't validate against DB

✅ What's Already Done (Good News):

- UI/UX for all 3 main screens

- Menu display & cart functionality

- API routes defined

- Database schema designed

- Order calculation logic

🎯 Your 12-Day Action Plan:

WEEK 3 (Feb 10-16) - HIT 60%:

- Days 1-2: Fix database connection & order saving

- Days 3-5: Complete Portal→POS integration, admin menu CRUD

WEEK 4 (Feb 17-23) - Polish:

- Receipt printing, payment flow, final testing

WEEK 5 (Feb 24+) - Pre-Oral:

- Demo practice, presentation prep

# 🚀 ALIMENTO 60% COMPLETION - PRIORITY ACTION PLAN

**Created:** February 12, 2026

**Deadline:** February 16, 2026 (4 days)

**Current Status:** 45% → Target: 60%

---

## 🎯 RECOMMENDED PRIORITY ORDER

### **TIER 1 - TODAY (FEB 12) - FOUNDATION** 🔴

#### **#1 FIX DATABASE CONNECTION (DO THIS FIRST)**

- **File:** `backend/src/config/database.js`

- **Issue:** Backend can't save to MongoDB

- **Impact:** Everything else depends on this

- **Time:** 30 mins

- **Test:** Run `node backend/server-dev.js` and check `/health` endpoint

```

Task Checklist:

[ ] Verify MongoDB is running locally

[ ] Check MONGODB_URI in backend/.env

[ ] Test connection with health check

[ ] Can create new menu items in DB

[ ] Can create orders in DB

```

---

#### **#2 TEST & FIX ORDER API SAVING (Portal & POS)**

- **Files:**

- `backend/src/routes/orderRoutes.js` (POST /api/orders)

- `frontend/src/services/api.js` (ordersAPI.create)

- **Issue:** Orders created but not saved to DB

- **Impact:** Portal checkout and POS submit both broken

- **Time:** 1 hour

- **Test:** Place test order from Portal, check if it appears in Dashboard

```

Task Checklist:

[ ] POST /api/orders endpoint working

[ ] Order saved with all fields

[ ] Order appears in GET /api/orders

[ ] OrderNumber auto-generated

[ ] timestamps recorded

```

---

### **TIER 2 - THURSDAY (FEB 13) - INTEGRATION** 🟡

#### **#3 PORTAL → POS ORDER SYNC**

- **Files:**

- `frontend/src/pages/pos/PosSystem.js` (fetch live orders)

- `frontend/src/pages/dashboard/Dashboard.js` (refresh orders)

- **Issue:** Portal orders don't appear in POS queue

- **Impact:** Portal orders go nowhere

- **Time:** 1 hour

- **Test:** Place Portal order → appears in POS within seconds

```

Task Checklist:

[ ] POS fetches orders from /api/orders on load

[ ] Portal order appears in POS queue

[ ] Real-time refresh (5-10 second interval)

[ ] Order details show correct info

```

---

#### **#4 ADMIN AUTHENTICATION (LOGIN/LOGOUT)**

- **Files:**

- `frontend/src/pages/auth/Login.js` (validate against DB)

- `frontend/src/App.js` (check auth state)

- `backend/src/models/User.js` (create if missing)

- **Issue:** Anyone can log in with any credentials

- **Impact:** Admin dashboard not secure

- **Time:** 1 hour

- **Test:** Try login with wrong password → rejected

```

Task Checklist:

[ ] User model in backend

[ ] Seed admin user to DB

[ ] Login validates credentials

[ ] Session/token persists

[ ] Protected routes work

```

---

#### **#5 PORTAL AUTH & LOGOUT**

- **Files:**

- `frontend/src/components/portal/PortalHeader.js` (add logout button)

- `frontend/src/pages/portal/PortalHome.js` (check customer login)

- **Issue:** Portal has no login/logout (mentioned in request)

- **Impact:** Customer tracking broken

- **Time:** 30 mins

- **Test:** Can enter name/email → logout returns to home

```

Task Checklist:

[ ] Portal asks for customer info at checkout

[ ] Store customer session

[ ] Show "Welcome, [Name]" in header

[ ] Logout button works

[ ] Cart clears on logout (optional: keeps cart)

```

---

### **TIER 3 - FRIDAY (FEB 14) - ADMIN FEATURES** 🟢

#### **#6 ADMIN MENU MANAGEMENT**

- **Files:** `frontend/src/pages/dashboard/Dashboard.js`

- **Issue:** Can't add/edit/delete menu items in admin

- **Impact:** Menu management broken

- **Time:** 1.5 hours

- **Test:** Add new item → appears in Portal menu

---

#### **#7 ADMIN ORDER STATUS UPDATES**

- **Files:** `frontend/src/pages/dashboard/Dashboard.js`

- **Issue:** Can't mark orders as preparing/ready/completed

- **Impact:** Can't manage order workflow

- **Time:** 1 hour

- **Test:** Change order status → POS updates in real-time

---

### **TIER 4 - WEEKEND (FEB 15-16) - POLISH** ✨

#### **#8 DASHBOARD METRICS**

- Real sales data

- Today's revenue

- Top selling items

#### **#9 RECEIPT PRINTING**

- Thermal printer simulation

- Print preview

#### **#10 FINAL TESTING**

- End-to-end Portal order flow

- Demo scenario practice

---

## 📅 DAILY BREAKDOWN

### **TODAY (WEDNESDAY, FEB 12) - 4 HOURS**

```

14:00 - 14:30  FIX #1: Database Connection

14:30 - 15:30  FIX #2: Order API Saving

15:30 - 16:00  TEST: Portal order saves to DB

16:00 - 17:00  FIX #4: Admin Login (if time)

GOAL: Portal and POS can save orders to database

```

### **THURSDAY (FEB 13) - 4 HOURS**

```

Morning  FIX #3: Portal → POS Sync

Midday   FIX #4: Complete Admin Login

Afternoon FIX #5: Portal Login/Logout

Evening  TEST: Complete order flow works

GOAL: Orders sync between Portal and POS

```

### **FRIDAY (FEB 14) - 4 HOURS**

```

Morning  FIX #6: Admin Menu CRUD

Midday   FIX #7: Admin Order Status

Afternoon TEST: Full admin dashboard

Evening  TESTING: Demo scenario

GOAL: Admin can manage everything

```

### **SATURDAY-SUNDAY (FEB 15-16) - 6 HOURS**

```

Morning  FIX #8: Dashboard Metrics

Midday   FIX #9: Receipt Printing

Afternoon TESTING: End-to-end

Evening  FINAL CHECKS

GOAL: 60% SUBMISSION READY

```

---

## 🔧 WHAT TO START WITH RIGHT NOW (IN ORDER)

### **STEP 1: Check Database Connection**

Run in terminal:

```bash

cd backend

node server-dev.js

```

Look for this in output:

```

✅ Connected to MongoDB

```

If you see this instead:

```

MongoDB connection error

```

Then FIX #1 is your first task.

---

### **STEP 2: Check Order API**

Test with Postman or curl:

```bash

POST http://localhost:5000/api/orders

Body (JSON):

{

"tableNumber": "1",

"customerName": "Test",

"orderType": "Dine-in",

"items": [

{

"menuItemId": "1",

"name": "CHORIZO",

"price": 200,

"quantity": 1

}

],

"totalAmount": 200,

"status": "pending"

}

```

If you get a 201 response with order saved, FIX #2 is done.

If not, it needs fixing.

---

### **STEP 3: Check Portal Order Saving**

1. Go to Portal (http://localhost:3000/portal)

2. Add item to cart

3. Go to checkout

4. Fill in all fields

5. Click "Place Order"

6. Check Dashboard - should show the order

If order doesn't appear, FIX #2 needs more work.

---

## 📊 SUCCESS CRITERIA (60%)

✅ **MUST HAVE (NON-NEGOTIABLE):**

- [x] Admin Dashboard exists

- [ ] POS can take and save orders

- [ ] Portal can place and save orders

- [ ] Orders sync Portal → POS

- [ ] Database is actually connected

- [ ] Admin can log in

- [ ] Customer checkout works end-to-end

- [ ] Orders persist after page refresh

❌ **CAN SKIP (for 60%):**

- Receipt printing

- Email/SMS notifications

- GCash integration (simulate only)

- Inventory deduction

- Advanced analytics

---

## 🔑 KEY FILES TO FOCUS ON

```

BACKEND (API & Database):

├── backend/server.js (main server)

├── backend/src/config/database.js (MongoDB connection)

├── backend/src/routes/orderRoutes.js (save/get orders)

├── backend/src/routes/menuRoutes.js (menu API)

├── backend/src/models/Order.js (order schema)

└── backend/src/models/MenuItem.js (menu schema)

FRONTEND (User Interface):

├── frontend/src/pages/portal/PortalHome.js (menu browsing)

├── frontend/src/pages/portal/PortalCheckout.js (checkout - SAVE ORDER HERE)

├── frontend/src/pages/pos/PosSystem.js (cafe interface - FETCH ORDERS HERE)

├── frontend/src/pages/dashboard/Dashboard.js (admin - MANAGE ORDERS HERE)

├── frontend/src/pages/auth/Login.js (admin login - FIX AUTH HERE)

└── frontend/src/services/api.js (API calls - CHECK ENDPOINTS)

```

---

## ⚡ QUICK WINS (If you have 30 mins today)

1. **Check DB Connection** (5 mins)

2. **Test Order API** (10 mins)

3. **Identify blockers** (10 mins)

4. **Document findings** (5 mins)

---

## 📞 WHEN STUCK

**If database won't connect:**

- Check if MongoDB is running

- Check `.env` file has MONGODB_URI

- Check mongoose.connect() in server.js

**If orders don't save:**

- Check POST endpoint returns 201

- Check order model has all required fields

- Check API call in Portal/POS sends all data

**If Portal → POS sync not working:**

- Check POS fetches from /api/orders

- Check refresh interval is reasonable (5sec)

- Check order details match between systems

---

## 📋 SUBMIT CHECKLIST (60% Mark)

Before Feb 16, ensure:

- [ ] Database connected ✓

- [ ] Portal orders save ✓

- [ ] POS orders save ✓

- [ ] Portal → POS sync working ✓

- [ ] Admin can log in ✓

- [ ] Dashboard shows real orders ✓

- [ ] No console errors ✓

- [ ] Demo scenario works start-to-finish ✓

---

**FINAL RECOMMENDATION:** Start with FIX #1 (Database) today. It's the foundation everything else depends on. Once that's solid, everything else falls into place quickly.

**Time commitment:** ~15-20 hours over 4 days to hit 60%